# 8D Progress Tracker — D0 to D8

8D / SCAR number: _______________________________

Customer / part: _______________________________

Complaint received: _______________________________

Champion: _______________________________

Team leader: _______________________________

| D | Discipline | Gate — what must be true before this step is closed | Owner | Due | Status | Evidence — where it is | Closed on |
| --- | --- | --- | --- | --- | --- | --- | --- |
| D0 | Preparation & emergency response | Emergency action taken and logged, the symptom written down as the customer reported it, and the applicability check made — is this an 8D, or a lighter corrective action? |  |  |  |  |  |
| D1 | Form the team | Three to seven cross-functional members, a single named champion, at least one person with authority to commit resources, and time explicitly allocated — not an evening side-project. |  |  |  |  |  |
| D2 | Describe the problem | A fact-based statement built from Is / Is-Not and 5W2H: what, where, when, how many, measure against target. No cause, no blame, and anything unevidenced flagged rather than guessed. |  |  |  |  |  |
| D3 | Interim containment | The customer is protected within 24-48 h. Containment action, its effectiveness (%) and the start date are recorded; the removal date stays open until D6 says otherwise. |  |  |  |  |  |
| D4 | Root cause analysis | TWO verified causes — occurrence and escape — each with its own evidence. If the escape cause reads 'the inspector missed it', the chain stopped one why too early. |  |  |  |  |  |
| D5 | Permanent corrective actions | One action per root cause, taken as high in the hierarchy as is feasible (eliminate > substitute > engineering control > administrative), plus the verification method chosen BEFORE implementation. 'Re-train the operator' is challenged, not accepted. |  |  |  |  |  |
| D6 | Implement & validate | Actions deployed and effectiveness shown with before/after data over the monitoring period (automotive: typically 30 consecutive clean days). Containment removed only after that. If the defect returns you are in D4 again, not in D6. |  |  |  |  |  |
| D7 | Prevent recurrence | PFMEA and control plan updated, work instructions revised and re-trained, similar products, lines and plants checked, lesson recorded. Named artefacts with dates — not intentions. |  |  |  |  |  |
| D8 | Recognition & closure | Lessons learned captured before the team disbands, the team recognised, report signed off and filed against the customer's SCAR number. |  |  |  |  |  |

## The customer clock — what is due when

| Milestone | Common customer expectation | Your date | Met? |
| --- | --- | --- | --- |
| Complaint received | Day 0 — the clock starts when it lands, not when you open the file |  |  |
| D3 containment in place | 24-48 hours |  |  |
| Interim 8D submitted | Often 10 working days |  |  |
| D6 monitoring period | Typically 30 consecutive days of clean production |  |  |
| Containment removed | After D6 confirms, never before |  |  |
| Final 8D closed | Typically 30-60 days from the complaint |  |  |

These are the intervals most commonly written into automotive and aerospace supplier requirements. They are not a standard: your contract, customer portal or SCAR letter sets the actual clock. Enter your own dates first, then work backwards from the closure date.

Free 8D progress tracker — 5xwhys.com/articles/8d/guide/  ·  A gate is not closed because the box is filled in; it is closed because the evidence next to it exists